AURA

Adaptive Understanding and Reasoning Architecture
Project Requirements & Technical Specification (PRT)

# 1. Document Purpose

This document defines the requirements, scope, technology choices, interfaces, development milestones, and acceptance criteria for AURA. It is intended to be the single project-level reference for the four-person development team and for an IDE coding agent. The system is inspired by the concept of a real-time visual AI assistant, but AURA is an original system.

# 2. Project Vision

AURA is a real-time multimodal visual intelligence assistant. It should accept frames from a camera, detect and track objects, read visible text, estimate the reliability of visual detections using a small trainable ANN module, retrieve relevant information, and eventually interact with the user through natural language and voice.

Core interaction:

Camera → Vision → Reliability ANN → Context/Knowledge → Reasoning → Text/Voice

# 3. Scope Strategy

| Scope | Included |
| --- | --- |
| MVP / First implementation | Webcam input, OpenCV frame handling, pretrained YOLO detection, structured detections, basic AURA UI. |
| Current academic ANN component | Train a small ANN using detection/visual-quality features to estimate detection reliability. |
| Near-term extensions | Object tracking, OCR, voice input/output, object information retrieval, LLM integration. |
| Long-term extensions | RAG, memory, scene understanding, spatial/depth awareness, proactive assistance, multi-camera support. |
| Research direction | To be selected after literature review and baseline experiments; do not hard-code a research claim into the MVP. |

# 4. Objectives

Create a modular real-time computer-vision assistant rather than a single monolithic model.

Use pretrained vision models where they are technically appropriate.

Include a separately trainable ANN module that can be evaluated independently.

Provide a clean interface between vision, ANN, knowledge/reasoning, voice, and UI components.

Create a foundation that can be extended into a fourth-year research project and potential publication.

Maintain reproducible experiments, datasets, model versions, and evaluation results.

# 5. Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | Camera Input | AURA shall accept live frames from a webcam. The camera layer should be abstracted so other sources can be added later. |
| FR-02 | Object Detection | AURA shall use a pretrained YOLO-family model to detect supported objects in each frame. |
| FR-03 | Detection Output | Each detection shall expose class ID, class name, confidence, and bounding-box coordinates. |
| FR-04 | Structured Interface | Vision output shall be represented as structured Python objects/dictionaries so other modules do not depend on YOLO internals. |
| FR-05 | ANN Reliability | AURA shall optionally pass detection/visual features to a trainable ANN that returns a reliability score or reliable/unreliable prediction. |
| FR-06 | UI | The initial UI shall show the camera stream, detections, confidence/reliability information, and a basic interaction area. |
| FR-07 | Tracking | A later version shall support persistent object IDs using a tracking algorithm. |
| FR-08 | OCR | A later version shall detect and extract visible text from frames. |
| FR-09 | Knowledge Retrieval | A later version shall retrieve information about a selected object. |
| FR-10 | Natural Language | A later version shall support user questions about detected objects and conversational context. |
| FR-11 | Voice | A later version shall support speech-to-text and text-to-speech. |
| FR-12 | Memory | A later version shall retain relevant session/object context. |

# 6. Non-Functional Requirements

Modularity: replacing/removing the ANN must not require rewriting the vision or assistant layers.

Maintainability: use small modules with single responsibilities.

Reproducibility: record package versions, dataset versions, model versions, seeds, and experiment settings.

Performance: the MVP should run close to real time on the available development hardware; exact FPS target should be benchmarked rather than assumed.

Reliability: camera failures, model-loading failures, missing files, and invalid frames must be handled gracefully.

Security: API keys and secrets must be stored outside source control, preferably through environment variables.

Portability: camera input should be abstracted so webcam, video, phone/IP stream can be added later.

Testability: core functions should be testable without requiring a physical camera whenever practical.

# 7. Initial Technology Stack

| Area | Initial Technology | Purpose |
| --- | --- | --- |
| Language | Python 3.11 | Primary development language |
| Computer vision | OpenCV | Camera/frame processing |
| Object detection | Ultralytics YOLO | Pretrained real-time object detection |
| ANN | PyTorch | Train and deploy the custom ANN |
| Data | NumPy, Pandas | Feature/data handling |
| Evaluation | scikit-learn, Matplotlib | Metrics and plots |
| OCR (later) | PaddleOCR or equivalent | Text extraction |
| Speech (later) | Whisper or equivalent | Speech-to-text |
| TTS (later) | Selected TTS engine/API | Voice responses |
| Knowledge (later) | Web/API + local retrieval | Object information |
| RAG (later) | FAISS/Chroma or equivalent | Retrieval-augmented knowledge |
| Backend (later) | FastAPI | Module/API integration |
| UI | Simple Python UI initially; Streamlit acceptable for prototype | User interaction |

# 8. ANN Requirements

The ANN is deliberately modular. It must not be responsible for basic object detection because the project is allowed to use a pretrained model. The initial ANN task is detection reliability estimation.

Input candidates: YOLO confidence, bounding-box width/height/area, normalized center position, object class encoding, blur score, brightness/contrast, and temporal persistence when tracking is available.

Ground truth: compare detections against dataset annotations to label detections as correct/incorrect, or use a clearly defined reliability target.

Architecture: begin with a small multilayer perceptron; do not over-engineer the first model.

Evaluation: accuracy, precision, recall, F1, ROC-AUC where appropriate, confusion matrix, and calibration/reliability analysis.

Baseline: compare the ANN-assisted decision against a simple YOLO-confidence threshold.

Model artifact: save the trained model and the exact feature preprocessing/scaler used at training time.

AURA must continue to operate in a fallback mode if the ANN is disabled.

# 9. Team Responsibilities

| Member | Primary Branch | Responsibilities |
| --- | --- | --- |
| Member 1 | feature/vision | OpenCV, camera abstraction, YOLO, detection output, tracking, visual features. |
| Member 2 | feature/ann | ANN dataset, training, evaluation, model artifact, preprocessing, experiments. |
| Member 3 | feature/intelligence | Object information, retrieval, LLM/RAG, context and memory. |
| Member 4 | feature/interface | UI, voice, integration layer, API/backend, system-level testing. |

# 10. Git Branching Strategy

main
  └── dev
       ├── feature/vision
       ├── feature/ann
       ├── feature/intelligence
       └── feature/interface

main contains stable/release-ready code.

dev is the integration branch.

Feature branches are used for active development.

No direct feature development on main.

Changes should be merged into dev through pull requests and testing.

Large datasets and model weights should not be committed directly to the repository.

# 11. Development Milestones

| Milestone | Target |
| --- | --- |
| M0 | Repository, environment, documentation, branching and folder structure complete. |
| M1 | Webcam → OpenCV → YOLO real-time object detection. |
| M2 | Structured detection objects available to other modules. |
| M3 | ANN dataset pipeline and baseline reliability model complete. |
| M4 | YOLO + ANN reliability integrated into AURA UI. |
| M5 | Object tracking and OCR integrated. |
| M6 | Object information retrieval and basic natural-language interaction. |
| M7 | Voice input/output and conversational context. |
| M8 | RAG, memory and richer multimodal reasoning. |
| M9 | Research experiments, ablations, comparisons and paper-oriented evaluation. |

# 12. First Implementation Sprint

Create and protect main; create dev.

Create the project skeleton and common requirements file.

Create feature branches for vision, ANN, intelligence, and interface.

Vision owner: implement and test webcam capture.

Vision owner: integrate a small pretrained YOLO model.

Vision owner: expose structured detections.

ANN owner: define input features and investigate a suitable annotated detection dataset.

Intelligence owner: create a standalone object-information prototype.

Interface owner: create the initial AURA UI shell.

Merge only tested work into dev and verify the first integrated milestone.

# 13. Acceptance Criteria for MVP

AURA can open a webcam and process frames.

A pretrained YOLO model detects supported objects in real time.

Each detection includes class, confidence and bounding box.

The detection data can be consumed without importing YOLO internals into every module.

The ANN can be trained and evaluated separately.

AURA can load the ANN model and obtain a reliability score when the ANN is enabled.

The UI can display the live feed and detection information.

Disabling the ANN does not crash the vision pipeline.

# 14. Future Research Candidates

Learned detection-reliability calibration.

Context-aware object prioritization.

Multimodal feature fusion using vision, OCR, speech and temporal context.

Visual memory and personalized environment understanding.

Lightweight/edge deployment.

Scene-relationship reasoning and proactive assistance.

These are candidate directions, not claims of novelty. A research contribution should be selected after a literature review and baseline experiments.

# 15. Agent Development Rules

Do not implement future modules merely because they appear in the architecture; implement only the current milestone unless explicitly requested.

Preserve module boundaries and stable interfaces.

Never hard-code API keys or machine-specific paths.

Do not commit large datasets or model weights unless the team explicitly chooses a storage mechanism.

Add clear error handling around camera/model loading.

Prefer small testable functions over large scripts.

Update documentation when a public module interface changes.

Do not silently change model names, feature definitions, dataset splits, or evaluation metrics; record such changes.